CODEARENA PHASE 2

Code Editor & Synchronous Run Service

# 1. Goal

Deliver the complete browser coding workflow for C++17 sample/custom-input execution. Keep execution separate from the API process and do not yet depend on Kafka for the main Run flow.

# 2. Shared Project Context

CodeArena is a LeetCode-inspired coding practice platform with an asynchronous online judge. The API prefix is /api/v1. This document is intended to be pasted or attached in a NEW AI coding chat; use it as the project contract, but inspect the actual repository before making assumptions.

| Layer | Technology | Use |
| --- | --- | --- |
| Frontend | React + Vite + TypeScript; Tailwind CSS; Monaco Editor; React Router; TanStack Query | Coding interface and client state |
| API | Rust, Axum, Tokio, SQLx, Serde, tracing | REST API and async request handling |
| Database | PostgreSQL | Durable application data and verdicts |
| Cache / rate limits | Redis | Problem cache and request limits |
| Async jobs | Apache Kafka | Asynchronous submission jobs and worker distribution |
| Execution | Dedicated restricted runner using Docker for local development; C++17 initially | Compile and execute submitted code |
| Local infrastructure | Docker Compose | Reproducible local services |

Shared rules: PostgreSQL is the durable source of truth; never expose hidden test inputs/expected outputs; never run untrusted code inside the API process; validate and authorize all requests; use bounded resource limits and bounded retries; preserve existing working code and conventions.

# 3. Scope — complete this phase

Integrate Monaco Editor into the problem detail page with C++17 language mode, starter code, reset action, and editor state.

Add input panel, Run button, output panel, and clear running/success/failure UI states.

Implement POST /api/v1/runs and GET /api/v1/runs/{runId}.

Create a runner interface that accepts a validated source file and input, compiles C++17, executes it, and returns stdout/stderr, exit status, elapsed time, and resource-limit outcome.

Run submitted code in a dedicated restricted execution environment; do not execute untrusted source inside the API process.

Apply source/input size limits, wall-clock timeout, CPU/memory/process limits, non-root execution, restricted filesystem, and disabled network.

Allow only server-defined language/compiler commands; do not accept arbitrary commands or images from clients.

Run only public samples or user-supplied custom input through this endpoint; never use hidden tests in Run mode.

# 4. Deliverables

Working editor-to-runner-to-output vertical slice.

Run result persisted in PostgreSQL or another clearly bounded store with expiration; API contract stays consistent.

Errors are classified as compilation error, runtime error, timeout/resource limit, or internal runner failure.

Tests cover successful program, compilation failure, runtime failure, timeout, oversized input, and malformed request.

# 5. Acceptance Criteria

☐ User opens a problem, writes C++17, clicks Run, and sees stdout or a clear error.

☐ Run does not judge hidden test cases or leak them.

☐ Runner timeout terminates the process and returns a terminal state.

☐ API remains responsive while a program is compiling/running.

☐ Security restrictions and limitations of the local sandbox are documented.

# 6. Definition of One-Session Completion

Inspect the repository and identify the actual frontend/backend structure before editing.

Implement every in-scope item end-to-end; do not stop after architecture or a plan.

Run applicable formatters, migrations, unit/integration tests, and frontend/backend builds.

Fix failures caused by the implementation. If a check cannot run, state why and give the exact command.

Update concise setup/API notes where behavior changed.

Finish with a summary of changed files, commands run, actual outcomes, known limitations, and the next phase's prerequisites.

# 7. New AI Chat Implementation Prompt

Copy the prompt below into a new AI coding chat together with this document and access to the repository:

You are implementing PHASE 2 of CodeArena. This is a continuation in a NEW AI chat, so use the context in this prompt as the project contract. Stack: React/Vite/TypeScript/Tailwind/Monaco; Rust/Axum/Tokio/SQLx; PostgreSQL; Docker Compose. API prefix /api/v1. Phase 1 should already contain auth, migrations, seeded problems, and problem pages; inspect the repository to confirm actual implementation and adapt to it. Complete the editor and synchronous Run workflow end-to-end: Monaco C++17 editor, custom input, POST /runs, GET /runs/{runId}, isolated compile/execute runner, result UI, tests, and docs. Do not execute user code in the API process. Use a dedicated restricted runner with no network, non-root user, resource limits, timeouts, and server-side allowlisted commands; Docker alone is not a complete hostile multi-tenant security boundary. Do not use Kafka for Run mode yet and never expose hidden test cases. Implement rather than merely plan, run tests/builds, fix issues, and report changed files and actual test results.

# 8. Out of Scope for This Phase

Do not implement Kafka judging, hidden-test evaluation, contests, multiple languages, or distributed worker scaling in this phase.