CODEARENA PHASE 4

Complete Product UX, History & Administration

# 1. Goal

Make CodeArena a cohesive usable product: polished submission experience, user history/statistics, and controlled admin problem/test-case management.

# 2. Shared Project Context

CodeArena is a LeetCode-inspired coding practice platform with an asynchronous online judge. The API prefix is /api/v1. This document is intended to be pasted or attached in a NEW AI coding chat; use it as the project contract, but inspect the actual repository before making assumptions.

| Layer | Technology | Use |
| --- | --- | --- |
| Frontend | React + Vite + TypeScript; Tailwind CSS; Monaco Editor; React Router; TanStack Query | Coding interface and client state |
| API | Rust, Axum, Tokio, SQLx, Serde, tracing | REST API and async request handling |
| Database | PostgreSQL | Durable application data and verdicts |
| Cache / rate limits | Redis | Problem cache and request limits |
| Async jobs | Apache Kafka | Asynchronous submission jobs and worker distribution |
| Execution | Dedicated restricted runner using Docker for local development; C++17 initially | Compile and execute submitted code |
| Local infrastructure | Docker Compose | Reproducible local services |

Shared rules: PostgreSQL is the durable source of truth; never expose hidden test inputs/expected outputs; never run untrusted code inside the API process; validate and authorize all requests; use bounded resource limits and bounded retries; preserve existing working code and conventions.

# 3. Scope — complete this phase

Complete navigation, responsive layout, loading/error/empty states, and consistent API error display.

Add submission history filters and detail pages showing verdict, source code owned by the user, time, memory, and permitted test summaries.

Add user profile and basic statistics based on persisted accepted submissions.

Implement admin authorization and endpoints for creating/editing problems and managing public/hidden test cases.

Add frontend admin forms with validation and explicit confirmation for destructive changes.

Ensure public problem endpoints only expose public test samples; ensure test-case APIs are admin-only.

Add pagination to potentially large lists and avoid unbounded database reads.

Optionally use SSE/WebSockets only if polling is already correct and time permits; polling is an acceptable complete MVP.

# 4. Deliverables

Complete user workflow from login through problem solving and submission review.

Admin can create/edit a problem and add sample/hidden test cases.

Submission history and user statistics are backed by database queries.

Authorization and data exposure tests cover user ownership and admin-only operations.

# 5. Acceptance Criteria

☐ Users cannot read another user's private source code or private submission details.

☐ Non-admin users cannot mutate problems or hidden tests.

☐ Admin-created problems appear in the public catalog only when published.

☐ History and lists are paginated and have clear loading/empty/error states.

☐ All key screens work at desktop and mobile widths.

# 6. Definition of One-Session Completion

Inspect the repository and identify the actual frontend/backend structure before editing.

Implement every in-scope item end-to-end; do not stop after architecture or a plan.

Run applicable formatters, migrations, unit/integration tests, and frontend/backend builds.

Fix failures caused by the implementation. If a check cannot run, state why and give the exact command.

Update concise setup/API notes where behavior changed.

Finish with a summary of changed files, commands run, actual outcomes, known limitations, and the next phase's prerequisites.

# 7. New AI Chat Implementation Prompt

Copy the prompt below into a new AI coding chat together with this document and access to the repository:

You are implementing PHASE 4 of CodeArena in a NEW AI chat. Context: React/Vite/TypeScript/Tailwind/Monaco; Rust/Axum/Tokio/SQLx; PostgreSQL; Redis and Kafka may already be present; restricted C++17 judge worker; API prefix /api/v1. Inspect the existing repository and use its actual architecture. Complete the product workflow end-to-end: navigation and UI states, submission history/detail, basic user statistics, admin authorization, problem CRUD, test-case management, pagination, ownership checks, tests, and setup docs. Keep hidden tests private and source code private to its owner/admin policy. Do not add unrelated features such as contests or collaborative editing. Polling is fine; do not introduce WebSockets unless the existing app is already stable. Implement, run frontend/backend tests and builds, fix failures, and report changed files plus actual results. Do not stop at a plan.

# 8. Out of Scope for This Phase

Do not add unrelated social features, contests, collaborative editing, or a new architecture without need.