CODEARENA

Master Project Specification • Product, APIs, Data, Architecture & Five-Phase Plan

# 1. Product Summary

CodeArena is a LeetCode-inspired coding practice platform with an asynchronous online judge. Users browse programming problems, write C++17 in a browser editor, run public/custom input, submit against hidden test cases, and inspect verdicts and execution metrics. The project is divided into five independently scoped implementation phases. Each phase document contains the shared context needed to start a fresh AI coding chat and a completion checklist.

## Product principles

Build complete vertical slices, not disconnected scaffolding.

PostgreSQL is the source of truth for durable users, problems, submissions, and verdicts.

Kafka is for asynchronous judging; Redis is for specific cache/rate-limit use cases, not durable job truth.

Never execute untrusted code inside the API process or expose hidden test inputs/expected outputs.

Prefer a correct, testable single-machine implementation before scaling horizontally.

# 2. Features

## Core user features

Register/login and authenticated user profile.

Browse, paginate, search, and filter problems by difficulty and tags.

Read problem statement, constraints, examples, and time/memory limits.

Edit C++17 in Monaco Editor; run against public samples or custom input.

Submit code asynchronously against hidden test cases.

View queued/running/final verdict, execution time, memory where available, and permitted test summaries.

Review submission history and basic solved-problem statistics.

## Admin features

Create and edit problems, publish/unpublish them, and manage tags.

Manage public samples and hidden test cases under admin authorization.

Inspect submission/worker health when authorized.

## Later enhancements

Additional languages, contests, leaderboard, editorials, streaks, bookmarks.

Server-Sent Events/WebSockets for live updates after polling works correctly.

Worker autoscaling, richer observability, and robust outbox/retry tooling.

# 3. Tech Stack

| Layer | Technology | Use |
| --- | --- | --- |
| Frontend | React + Vite + TypeScript; Tailwind CSS; Monaco Editor; React Router; TanStack Query | Coding interface and client state |
| API | Rust, Axum, Tokio, SQLx, Serde, tracing | REST API and async request handling |
| Database | PostgreSQL | Durable application data and verdicts |
| Cache / rate limits | Redis | Problem cache and request limits |
| Async jobs | Apache Kafka | Asynchronous submission jobs and worker distribution |
| Execution | Dedicated restricted runner using Docker for local development; C++17 initially | Compile and execute submitted code |
| Local infrastructure | Docker Compose | Reproducible local services |

# 4. API Contract

Base path: /api/v1. JSON by default. Require authentication for user-owned resources; enforce ownership and role checks on every private/admin endpoint.

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /auth/register | Create account |
| POST | /auth/login | Log in |
| GET | /users/me | Current user profile |
| GET | /problems | Paginated/filterable problem list |
| GET | /problems/{slug} | Problem statement and public samples |
| GET | /problems/{slug}/samples | Public sample cases only |
| POST | /runs | Run code against public/custom input |
| GET | /runs/{runId} | Run status/output |
| POST | /submissions | Submit for full judging |
| GET | /submissions/{id} | Submission status/verdict/metrics |
| GET | /submissions | Current user's submission history |
| GET | /submissions/{id}/test-results | Permitted test-result summary |
| POST | /admin/problems | Create problem; admin only |
| PATCH | /admin/problems/{id} | Edit problem; admin only |
| POST | /admin/problems/{id}/test-cases | Add test cases; admin only |
| GET | /admin/workers | Worker health; admin only |

Additional recommended query parameters: GET /problems?difficulty=MEDIUM&tag=graphs&page=1&limit=20 and GET /submissions?page=1&limit=20. Keep pagination bounded and validate limits.

## Submission API example

POST /api/v1/submissions
{
  "problem_id": "two-sum",
  "language": "cpp17",
  "source_code": "#include <iostream>\\nint main() { return 0; }"
}

HTTP 202 Accepted
{
  "submission_id": "sub_123",
  "status": "QUEUED"
}

The client polls GET /api/v1/submissions/{id} until a terminal verdict is returned. Run mode is separate: it evaluates public samples or custom input, not hidden tests.

# 5. Data Model

| Table | Important fields |
| --- | --- |
| users | id, username, email, password_hash, role, created_at |
| problems | id, slug, title, description, difficulty, time_limit_ms, memory_limit_mb, published |
| tags | id, name |
| problem_tags | problem_id, tag_id |
| test_cases | id, problem_id, input, expected_output, is_sample, points |
| submissions | id, user_id, problem_id, language, source_code, status, verdict, created_at, finished_at |
| submission_results | submission_id, test_case_id, verdict, execution_time_ms, memory_bytes |
| refresh_tokens (optional) | id, user_id, token_hash, expires_at, revoked_at |
| outbox_events (recommended for reliable publish) | id, aggregate_id, event_type, payload, created_at, published_at |

Index problem slug uniquely; index submissions by (user_id, created_at DESC) and (problem_id, created_at DESC); index submission_results by submission_id. Use migrations and foreign keys. Keep hidden test data out of public response DTOs.

# 6. Architecture & Event Flow

React frontend calls the Rust/Axum API.

The API authenticates and validates the request, applies rate limits, and persists a QUEUED submission in PostgreSQL.

A Kafka event containing the submission ID and minimal metadata makes the job available to judge workers.

A worker consumes the event, loads the submission/problem/test cases, and invokes the restricted runner.

The worker compiles and executes code against test cases, then persists per-test results and a final verdict in PostgreSQL.

The frontend polls the submission endpoint; Redis may accelerate suitable reads but is not authoritative.

## Reliability contract

PostgreSQL commit and Kafka publish are not inherently atomic. Use a transactional outbox for the robust path, or a clearly implemented reconciliation mechanism for an early MVP. Kafka delivery may be repeated; workers must be idempotent and use guarded state transitions. Retries must be bounded.

# 7. Verdicts and State

| Status/verdict | Meaning |
| --- | --- |
| QUEUED | Persisted and waiting for a worker |
| RUNNING | A worker has claimed the submission |
| ACCEPTED | All required tests passed |
| WRONG_ANSWER | Program output did not match expected output |
| COMPILATION_ERROR | Compilation failed |
| RUNTIME_ERROR | Program exited abnormally |
| TIME_LIMIT_EXCEEDED | Execution exceeded allowed time |
| MEMORY_LIMIT_EXCEEDED | Memory limit was exceeded, when measurable |
| INTERNAL_ERROR | Judge infrastructure failed after defined recovery attempts |

# 8. Security Requirements

Run user code outside the API process in a dedicated restricted runner.

Use non-root execution, disabled network, strict CPU/memory/process/time limits, constrained filesystem, and allowlisted compiler commands.

Do not mount the Docker socket into the runner container. Docker by itself is not a complete security boundary for hostile multi-tenant code.

Never return hidden test inputs or expected outputs in public endpoints.

Enforce authentication, ownership checks, admin roles, input/source size limits, and rate limits.

Hash passwords using a modern password-hashing algorithm; never log secrets or full private tokens.

# 9. Five-Phase Plan

| Phase | Scope | Exit condition |
| --- | --- | --- |
| 1 | Foundation, auth, database, problems | A user can log in and browse seeded problems; API/UI/tests work. |
| 2 | Editor and synchronous Run service | C++17 code runs safely against sample/custom input and returns output/errors. |
| 3 | Kafka-based asynchronous judge | Submit returns an ID; worker evaluates hidden tests and persists final verdict. |
| 4 | Complete product UX and admin | History, profile statistics, problem/test management, permissions, and UI states work. |
| 5 | Redis, reliability, observability | Rate limits/cache/retries/metrics and recovery checks work; integration is hardened. |

Use the five accompanying phase documents in order. Each is self-contained for a new AI chat and instructs the AI to inspect the current repository, implement that phase end-to-end, run checks, fix failures, and report actual results. Do not treat a phase as complete until its acceptance criteria pass.