CODEARENA PHASE 1

Foundation, Database, Authentication & Problems

# 1. Goal

Produce a runnable application foundation with PostgreSQL migrations, user authentication, problem catalog APIs, seeded problems, and a usable problem-list/detail frontend. This phase must work independently before code execution is introduced.

# 2. Shared Project Context

CodeArena is a LeetCode-inspired coding practice platform with an asynchronous online judge. The API prefix is /api/v1. This document is intended to be pasted or attached in a NEW AI coding chat; use it as the project contract, but inspect the actual repository before making assumptions.

| Layer | Technology | Use |
| --- | --- | --- |
| Frontend | React + Vite + TypeScript; Tailwind CSS; Monaco Editor; React Router; TanStack Query | Coding interface and client state |
| API | Rust, Axum, Tokio, SQLx, Serde, tracing | REST API and async request handling |
| Database | PostgreSQL | Durable application data and verdicts |
| Cache / rate limits | Redis | Problem cache and request limits |
| Async jobs | Apache Kafka | Asynchronous submission jobs and worker distribution |
| Execution | Dedicated restricted runner using Docker for local development; C++17 initially | Compile and execute submitted code |
| Local infrastructure | Docker Compose | Reproducible local services |

Shared rules: PostgreSQL is the durable source of truth; never expose hidden test inputs/expected outputs; never run untrusted code inside the API process; validate and authorize all requests; use bounded resource limits and bounded retries; preserve existing working code and conventions.

# 3. Scope — complete this phase

Create or adapt the existing React/Vite/TypeScript frontend and Rust/Axum backend without overwriting working code.

Set up Docker Compose for PostgreSQL and the app's local dependencies needed in this phase.

Add SQLx migrations for users, problems, tags, problem_tags, test_cases, and refresh_tokens if refresh tokens are implemented.

Implement registration and login with password hashing and a clear token/session strategy; never store plaintext passwords.

Implement GET /api/v1/users/me and protected-route behavior.

Implement paginated GET /api/v1/problems with difficulty/tag/search filters and GET /api/v1/problems/{slug}.

Seed several original practice problems with descriptions, constraints, examples, time limits, memory limits, and hidden/public test-case separation.

Build responsive problem list and problem detail pages with loading, empty, and error states.

# 4. Deliverables

Project starts with documented local commands.

Database migrations run on a clean database and can be safely reapplied according to SQLx migration behavior.

Auth endpoints and problem endpoints are wired to the frontend.

Seeded problems render in the UI; hidden test-case data is not returned publicly.

Basic API and UI tests cover auth, filters, missing problem, and unauthorized access.

# 5. Acceptance Criteria

☐ A new user can register, log in, refresh the page, and access the protected profile route.

☐ Unauthenticated requests to protected endpoints are rejected.

☐ Problem listing supports pagination and at least difficulty filtering.

☐ Opening a problem shows its statement and only public examples.

☐ Starting from a clean checkout, the documented commands get the phase running.

# 6. Definition of One-Session Completion

Inspect the repository and identify the actual frontend/backend structure before editing.

Implement every in-scope item end-to-end; do not stop after architecture or a plan.

Run applicable formatters, migrations, unit/integration tests, and frontend/backend builds.

Fix failures caused by the implementation. If a check cannot run, state why and give the exact command.

Update concise setup/API notes where behavior changed.

Finish with a summary of changed files, commands run, actual outcomes, known limitations, and the next phase's prerequisites.

# 7. New AI Chat Implementation Prompt

Copy the prompt below into a new AI coding chat together with this document and access to the repository:

You are implementing PHASE 1 of CodeArena, a LeetCode-inspired coding platform. Stack: React + Vite + TypeScript + Tailwind + React Router + TanStack Query; Rust + Axum + Tokio + SQLx; PostgreSQL; Docker Compose. The API prefix is /api/v1. Goal: finish this phase end-to-end in this session: app foundation, migrations, authentication, seeded problems, problem-list/detail APIs and frontend, tests, and concise setup docs. First inspect the existing repository and preserve working conventions; do not blindly replace files. Make reasonable implementation decisions without asking me questions unless truly blocked. Implement the code, run formatting/tests/builds/migrations where possible, fix failures, and report exactly what changed, commands run, results, and any remaining blocker. Do not stop at a plan or pseudocode. Do not implement code execution/Kafka judging yet. Security: hash passwords, validate input, protect private endpoints, and never expose hidden test cases.

# 8. Out of Scope for This Phase

Do not build code execution, Kafka judge workers, contests, leaderboards, or Redis optimization in this phase.